**From:** Phu Nguyen [mailto:nphuc@pdx.edu]   
**Sent:** Tuesday, October 28, 2014 10:40 PM  
**To:** 'Golriz Sedaghat'; 'Anthony Do'; 'Bander Alenezi'  
**Subject:** T15: WPR- Marketing Spy Project -W4

Last week (week of 10/20/14)

…………….

* Finalized the project requirement document
* Developed primary circuit design
* Partially released the specification for the main component such as:  microcontroller, LCD module, detection block, voltage regulator, crystal oscillator
* Placed order for necessary tool for project: programmers (2 units), Debugger (ATDragon) and the components listed above.
* Developed the project document control guideline.

Next week (week of 10/27/14)

……………….

* Finalize the project schedule
* Finalize the circuit design
* Develop plan for following week
* Get ready for program and debug the microcontroller: complier, tutorial, procedure, datasheet

Issues

………..

None

Reporter: Phu Nguyen